# Team Introduction

Our team consists of five members:

- Mingxin Cao

- Xinyu Liu

- Tzu Chun Yu

- Siwen Zhao

- Xiuyuan Tao

Project Timeline

| Date | Event |
| --- | --- |
| 11/04 - 11/21 | Install necessary development tools, clarify individual responsibilities, and start task allocation. |
| 11/22 - 11/24 | Buffer period for resolving development issues (e.g., bugs) and learning additional relevant skills. |
| 11/25 | Initial integration of modules, basic testing, and ensuring core functionality. |
| 11/26 - 11/29 | Focused bug fixing and refinement, as well as adding extra features. |
| 11/30 - 12/02 | Further integration and testing, validating new features and ensuring resolved issues do not reoccur. |
| 12/03 - 12/06 | Buffer period for writing project documentation, user manuals, etc. |
| 12/06 | Submit project deliverables by 3 PM. |

Team Collaboration

- Sync development progress every three days with online meetings.

- Hold weekly in-person meetings to further discuss and adjust the development plan.

Task Allocation

Backend Logic Development :

- Mingxin Cao

- Tzu Chun Yu

UI and Front-End Interaction Design:

- Siwen Zhao

- Xiuyuan Tao

Code and Functionality Testing:

- Xinyu Liu

Coordination and Support:

- Mingxin Cao: Responsible for scheduling meetings, tracking team progress, resolving team issues, and maintaining meeting notes and documentation.

Team Meeting Record

First Team Meeting

- Date: November 14, 3:00 PM

- Location: Classroom A07, Computer Science Building

- Meeting Details:

Agenda:

- Mingxin Cao chaired and documented the meeting.

- Xinyu Liu provided an overview of the game rules, while Xiuyuan Tao suggested task breakdown strategies.

- Tzu Chun Yu shared the project specification document and proposed a feature module structure.

- Siwen Zhao contributed additional suggestions on interaction design and detailed aspects.

Outcomes:

After discussion, the team unanimously approved Tzu Chun Yu’s proposed structure. Responsibilities and the timeline for development, testing, and completion were refined based on this structure.

Second Team Meeting

- Date: November 19, 10:00 AM

- Location: Classroom A32, Computer Science Building

- Meeting Details:

Agenda:

- Refined Task Distribution: Adjusted team task allocations to optimize workload distribution.

- Progress Synchronization: Reviewed each member's current progress on their assigned tasks.

- Next Steps: Assigned individual tasks for the upcoming three-day cycle.

Outcomes:
After reviewing progress and addressing challenges encountered in the previous cycle, the team refined task responsibilities as follows:

- Mingxin: Develop logic methods.

- Tzu Chun: Lead main process development and organize overall code structure.

- Siwen: Focus on user interaction development.

- Xiuyuan: Handle UI design and material.

- Xinyu: Conduct code and functionality testing.

- Third Team Meeting

- Date: November 22, 1:00 PM

- Location: Classroom A32, Computer Science Building

- Meeting Details:

- Agenda:

- Tzu Chun pulled foundational methods from Mingxin’s code branch and uploaded the main process code for a group code review.

- Siwen and Tzu Chun discussed the adjustments needed for the existing code and identified missing methods.

- Xiuyuan presented the first version of the UI design and collected feedback from the team for further revisions.

- Tasks for the next three days were assigned to each team member.

Outcomes:

- Tzu Chun and Siwen finalized the list of code adjustments and missing methods needed for the project.

- Based on the first version of the UI provided by Xiuyuan, the team reached a consensus on several design elements, including the game table color, four custom card designs, as well as the style and colors of the start screen and functional buttons.

- Mingxin was tasked with providing logic and specific methods for implementing AI player difficulty levels in the game.

- The team agreed that all the above adjustments must be finalized and submitted during the fourth and fifth team meetings.

- Fourth Team Meeting

- Date: November 26, 9:45 AM

- Location: Classroom A32, Computer Science Building

- Meeting Summary:

- Task Assignments for the Next Cycle:

  - Xiuyuan: Deliver a finalized UI version of production quality.

  - Xinyu: Develop and refine test cases for the official testing on Friday.

  - Mingxin: Implement and provide methods for AI player difficulty levels.

  - Tzu Chun: Review and integrate Mingxin’s AI logic into the main process code.

  - Siwen: Finalize and prepare a version of the project that meets submission requirements for testing by Friday.

- Answers to Questions Clarified with the Instructor:

  - Is it mandatory to package the project for the presentation?
Answer: Not mandatory, but recommended.

  - Is it required to use the lab computers for the presentation?
Answer: Most likely, yes. Testing the project on lab computers before submission is advised.

  - Presentation format and requirements?
Answer: All files can be packaged within the submission. PPT is optional but not required. One team member will lead the demonstration, and the instructor may try the game. Each team member must be ready to answer questions about their respective parts and should prepare at least a one-minute explanation.

  - Presentation duration?
Answer: 25 minutes. The detailed schedule could check in the email.

- Important Reminders:

  - This meeting finalized the goals for the November 29 team demonstration, which will be the first complete showcase of the project. The logic of the code must be finalized.

  - Starting next week, no further changes to the code logic will be allowed. Efforts will be focused solely on bug fixes and minor style adjustments.

- Fifth Team Meeting

- Date: November 29, 1:00 PM

- Location: Classroom A32, Computer Science Building

- Meeting Summary:

- A complete walkthrough of the game development process was presented to all team members.

- The team has coordinated with the professor, and the time for the team’s pre-presentation is scheduled for December 13th (email has been forwarded to all team members).

- The next meeting is set for December 1st, 8:00 PM, and will be conducted online.

- Based on the current project progress, the following tasks are assigned to each team member to be completed by Sunday, December 3rd:

Mingxin:

- Write the project’s README file, fully describing the project background, functionality, and usage instructions.

- Create a PPT, flowcharts, and explanatory documents for the team presentation.

- Provide the final version of the UI assets (button parts) to Siwen.

- Rewrite the simple mode for AI players to make it easier for human players to win.

Siwen:

- Add a game rules explanation page and adjust the UI design of the player and difficulty selection on the start page.

- Complete the final version of other UI assets.

- Add a current player indicator and display the current difficulty on the game interface.

- Implement separate control for sound effects and music.

- Add a UI indicator showing the current difficulty mode during gameplay.

Xiuyuan:

- Create a static game rules page.

- Provide relevant assets for the difficulty switch and AI number settings on the home page.

- Implement an indicator for the current difficulty during gameplay.

- Adjust the card design to ensure consistency.

Xinyu:

- Begin intensive testing of the game’s features.

- Organize and list the bugs discovered during the testing process.

- Assist other team members in finding missing or needed assets for optimization.

Cathy:

- Independently review the code to ensure logical accuracy and code optimization.

- Collaborate with Xinyu on the testing process and fix identified bugs.

- Sixth Team Meeting

- Date: December 1, 8:00 PM

- Location: Online via Teams

- Meeting Summary:

- Progress Updates: Each team member shared their current progress and pending tasks.

- Project Demonstration: Siwen presented the latest project outcomes, and the team provided improvement suggestions.

- Bug Discussion: Xinyu reviewed the current bug list for team discussion and resolution planning.

- Next Meeting Scheduled: The next meeting is set for December 5 at 1:00 PM in the study area of the Computer Science Building, with a focus on a mock pre-presentation. All team members must prepare to answer questions in English about their respective parts.

- Task Assignments for December 5:

  - Mingxin Cao:

    - Add the README file to the development branch.

    - Prepare the presentation PPT.

    - Draft the demonstration script.

    - Finalize and organize all supplementary materials for submission.

  - Xinyu Liu:

    - Refine test scenarios and continue testing.

    - Track and follow up on bug resolutions.

  - Xiuyuan Tao:

    - Provide finalized speech bubble assets.

    - Deliver high-resolution versions of existing PPT images and assets.

    - Create a failure screen and sound effects to match the dimensions and length of the victory assets.

  - Tzu Chun Yu:

    - Collaborate with Xinyu to fix bugs.

    - Work with Siwen on interface interactions across difficulty levels.

    - Clean and optimize the codebase (e.g., convert Chinese comments to English, refine logic, remove unnecessary print statements).

    - Conduct the final code review and ensure code quality before merging into the main branch.

  - Siwen Zhao:

    - Collaborate with Tzu Chun on page interactions for difficulty levels.

    - Implement speech bubbles indicating AI difficulty levels.

    - Provide user prompts on the start screen if no AI players are selected or set a default AI player.

    - Adjust the artistic placement of difficulty labels on the gameplay screen.

    - Optionally adjust the position of the lightbulb indicator.

    - Add a failure screen and sound effects (optional).

Project Progress

- November 15:

- Tzu Chun Yu created the project's GitHub repository, added all team members, and set up the initial collaborative environment.

- November 19:

- Mingxin uploaded the initial foundational method code.Siwen shared the preliminary game style design and provided a list of required UI materials to Xiuyuan.Tzu Chun began integrating Mingxin’s methods into the main process code.Xinyu started preparing test cases for functionality verification.

- November 22:

- Siwen integrated and uploaded the GUI layer code to GitHub.

- November 25:

- Siwen and Tzu Chun worked on bug fixes.

- November 26:

- Mingxin submitted the initial version of the AI difficulty methods.

- November 27:

- Xiuyuan delivered the first version of complete UI assets. Tzu Chun optimized the AI difficulty code and integrated it into the main process, along with a text-based explanation of the methods.

- November 28:

- Xiuyuan delivered the second version of the UI assets. Mingxin provided a full set of interface button assets. Xinyu submitted the test case documentation. Siwen submitted the first version of the successfully running code.

- November 29:

- Xiuyuan delivered the final version of the UI assets. Mingxin provided the final version of the button assets. Xinyu began the first round of testing.

- November 30:

Mingxin updated AI logic for improved gameplay. Xinyu completed main process testing, listing bugs.